# Engineering Gamified Systems - Sprint Report

This document summarizes the activities and progress made by the team over the course of two two-week sprints for the Engineering Gamified Systems course project.

# Project Summary

The team is developing a gamified application as part of the course requirements. The development process was structured into two sprints, each lasting two weeks, focusing on different aspects of the application's backend and frontend components.

# Sprint 1

Duration: 1 Week

From: 9/11/2025 to 17/11/2025
Focus: Initial Backend Setup, Core Frontend Pages, and Map Visualization

The first sprint focused on establishing the foundational backend services and developing key user interface components, including the initial map visualization functionality.

| Team Member | Tasks Completed | Area |
| --- | --- | --- |
| Raffaele | Totally focused on the backend | Backend |
| Manuel | Initial focus on the backend, then moved to the development of the Home Page and the City Selection Page. | Backend / Frontend |
| Giacomo | Worked on the Map visualization using the OpenStreetMap API. Also contributed to the realization of the Home Page. | Frontend/Backend |

# Sprint 2

Duration: 1 Week

From: 17/11/2025 to 24/11/2025
Focus: OOBE Setup, Advanced Backend Features, Leaderboard Implementation, and User Profile Development

The second sprint shifted focus to implementing more complex features, including the Leaderboard and the initial structure for the User Profile page, while continuing work on the foundational setup and map integration.

| Team Member | Tasks Completed | Area |
| --- | --- | --- |
| Raffaele | Developed the Leaderboard page | Frontend/Backend |
| Manuel | Worked on the initial flow and setup of the application (OOBE) | Frontend/Backend |
| Giacomo | Continued work on the map; Developed the Profile Page | Frontend/Backend |

# Sprint 3

Duration: 1 Week

From: 30/11/2025 to 8/12/2025
Focus: Quizzes Implementation, Badges Page, Map Visualization Refinement, Leaderboard Page Refinement, Profile Page Refinement

The third sprint focused on implementing the core quiz functionality and the badges page, enhancing the interactive map visualization, and finalizing the visual and functional aspects of the profile and leaderboard page.

| Team Member | Tasks Completed | Area |
| --- | --- | --- |
| Raffaele | Refining the Leaderboard page, while pair programming with Giacomo for Quizzes and Map | Frontend/Backend |
| Giacomo | Working on Badges Page and Map Visualization, Quizzes and Profile Page Refinement | Frontend/Backend |

Even if not strictly related to the sprints, we also report that one member of the team was working on context aspects of the application during the third sprint, while the other two were developing it.

| Team Member | Tasks Completed | Area |
| --- | --- | --- |
| Manuel | Working on defining the context, the motivations and the target users of the application, to address their needs and expose the potentiality of the application | Gamidoc |

# Sprint 4

Duration: 1 Week

From: 30/1/2026 to 3/02/2026
Focus: Gamification engine, leaderboard, badges and cosmetics, gamidoc and readme, expanded the map functions to visualize the next POI to visit

In this sprint we focused to finish the main features of the app adding all main gamifications elements, fixing general known bugs

| Team Member | Tasks Completed | Area |
| --- | --- | --- |
| Raffaele | Leaderboard, game engine service implementation | Frontend/Backend |
| Manuel | Pitch video, visualization in the map of the next POI, user profile graphic, gamidoc games rules and gamification elements | Gamidoc, Frontend/Backend |
| Giacomo | Created gamification engine rules, implemented working badges and cosmetics, gamidoc gamification elements | Gamidoc, Frontend/Backend, Gamification engine rules |